# Sprint Review — Sprint 1

## Sprint goals

## Implement core Guest Ordering workflow

- Created Order and OrderItem database models

- Implemented POST /orders

- Auto-generated tracking numbers

- Added support for takeout vs delivery

- Added basic validation + test request

Provide full Menu Management (CRUD)

- Menu model/schema completed

- Implemented POST, GET, DELETE, and PUT for menu

Enable order tracking and staff order visibility

- Added status field to orders

- Implemented GET /orders/tracking/tracking_number

- Set default status on creation

- Implemented list & detail views for orders

## Demos

| Demo | Feedback |
| --- | --- |
| Guest Ordering End-to-End (Create order, track number, status defaults) | Team satisfied with full workflow; suggested adding more validation in Sprint 2 |
| Menu CRUD Operations | CRUD works cleanly; team recommends expanding filtering/sorting later |
| Reviews Feature (POST + GET reviews) | Simple and effective; no team notes |

## Complete tasks

All Work Items Done. No tasks needed to be moved to next sprint!

## Upcoming

- Everyone select tasks for Sprint 2

- Try to get as much done before break(by Wednesday)

- Make sure to let others know when you post PR and test code before approving

- Presentation after Sprint 2

- Enjoy Your Thanksgiving!!